Public Works & Utilities

345 6th Street, Suite 100

Bremerton, WA  98337

OFFICE (360) 473-5006

CITY OF BREMERTON

STREET CLOSURE REPORT

Effective Dates:	Saturday, March 22, 2025

From:			MaryKay.Nichols@ci.bremerton.wa.us

See Attached PDF for Summer Night Market

| STREET | LIMITS | TIMES/DAYS | RESTRICTION | WORK SCHEDULED |
| --- | --- | --- | --- | --- |
| 6th AST | Warren Ave – Park Ave | Monday March 24- Friday 28th 8am -4pm | Lane Shifts Signage | Place Vault/Trench |
| 6th St | Washington Ave- Manette Bridge | Monday March 24- Friday 28th 8am -4pm | Closure | Construction |
| 9th St | Broadway Ave – Warren Ave | Monday March 24th 7am-4pm | Lane Shifts Flaggers on Site | Upgrade OH Transformer |
| 4th Street | Pacific Ave- Washington Ave | Monday January 13 - May 31st | Road Will Be Closed to Vehicle Traffic | Quincy Square Rehab |
| Pacific Avenue | Burwell – 5th St | Tuesday March 25 & Wednesday March 26 7am-4pm | North bound lane will be closed at 4th Street – local access only | Quincy Square |
| NIGHT MARKET Lewis Mentor Boardwalk | 2nd & Washington | 4PM-9PM May 2, June 2nd, July 11th, October 3rd | Boardwalk see ATTACHED PDF | NIGHT MARKET EVENT (BOARDWALK /STAGE/TENT) |
| Loxie Eagans Boulevard Arsenal Way to Bremerton City Limits |  | Monday, February 12, 2024 thru Winter 2024 | EXPECT DELAYS One Lane CLOSED Alternating Traffic Temporary Signals Flaggers on Site | http://kcowa.us/National Kitsap County Safety & Overlay Improvements Project |